## Slide 1: RESPONSIVE REPAIRS PILOT UPDATE
APRIL 2024 – JUNE 2024

## Slide 2: PURPOSE OF THIS TRIAL
GTD repair performance was below par and of great concern in April-June 2023, and beyond.
Discussions between GTD, tenants, and staff helped us to better understand the reasons of poor performance
Action plan put in place to work with GTD to remove obstacles and blockages that were the prime reason for delayed works. Far too many emergency & urgent orders and fewer routine ones causing pressure on resources.
Scrutiny panel presented with options to consider (early 2024) to help improve repairs service, by Ops Director.
Agreed option was to remove urgent (3 day orders) and routine (21 day orders) & replace with new non-emergency category (28 days)

## Slide 3: CHANGES AGREED AND IMPLEMENTED
PREVIOUS URGENCY CATEGORIES
Emergency (24 hours)
Urgent (3 days)
Routine (21 days)
Non-Urgent (90 days)
NEW URGENCY CATEGORIES
Emergency (24 hours)
Non-Emergency (28 Days)
Programmed Repair (90 Days)

## Slide 4: GTD Performance April 2023-March 2024
Measure |  | Q1 23/24 | Q2 23/24 | Q3 23/24 | Q4 23/24 | Year end 2023/24
1 | Percentage of Emergency Repairs completed on time | 64% | 89% | 91% | 93.3% | 90.8%
2. | Percentage of urgent repairs completed on time | 45% | 46% | 71% | 76.9% | 66%
3. | Percentage of routine repairs completed on time | 60% | 82% | 93% | 88.4% | 88%
4. | Average days to complete a repair | 12.8 | 12.2 | 13 | 11.8 | 12.6

## Slide 5: GTD REPAIR PERFORMANCE APRIL-JUNE 2024
Measure | Apr-24 | May-24 | Jun-24 | Q1 Summary
% Emergency repairs completed on time | 83.1% | 83.8% | 84.2% | 84.0%
% Non-Emergency repairs completed on time | 84.9% | 90.5% | 82.0% | 86.0%
Average time (days) to complete a repair | 9.1 | 10.4 | 15.3 | 11.6

## Slide 6: Review of Pilot
Performance overall between April-June has been positive compared to the same period last year, with a far higher % of repairs completed within timescale
Some early teething problems for Unity staff – due to urgent category being removed many emergency repairs logged in April, which has been redressed and lowered in May & June
June has shown a better balance of emergency & non-emergency jobs completed.
No complaints related to the changed categories reported by tenants
Still issues with communication by GTD to tenants and quality issues remain

## Slide 7: Review of Pilot - continued
 | APRIL | MAY | JUNE | TOTAL REPAIRS | 
EMERGENCY | 118 | 68 | 19 | 205 | 28%
NON-EMERGENCY | 147 | 230 | 131 | 508 | 72%
 | 265 | 298 | 150 | 713 | 100%

## Slide 8: Review of Pilot - continued
The pilot change has shown significant improvements
System infrastructure has had to be upgraded to cater for these changes
The changes have shown that GTD, if managed in the right way, are able to perform far better than they have done in the past
GTD contract comes to an end in March 2025, Unity feel the pilot should continue for the remainder of the current contract, with regular quarterly review of performance
Tighter control in terms of contract management, post inspection of works, monthly meetings with GTD to continue

## Slide 9: What are your thoughts and comments?